CRITERION QA

Agile Project Documentation

Scrum-based development from Feb 17 – Mar 26, 2026

| Project: Criterion QA | Developer: Rameshwar Pawar | Duration: Feb 17 – Mar 26, 2026 |
| --- | --- | --- |

# 1. Agile Overview

Criterion QA was developed using the Scrum framework with 1-week sprints. As a solo developer, the product owner, scrum master, and developer roles were combined. Daily standups were conducted as written logs to track progress and blockers.

| Parameter | Value |
| --- | --- |
| Methodology | Scrum (adapted for solo developer) |
| Sprint Length | 1 week |
| Total Sprints | 6 |
| Team Size | 1 (Rameshwar Pawar — Full Stack Dev) |
| Total Velocity | 164 story points across 6 sprints |
| Tools Used | VS Code, Git/GitHub, Vercel, Supabase, Postman |
| Definition of Done | Feature coded + manually tested + committed to main branch + no blocking bugs |

# 2. Product Backlog

| US ID | User Story | Description | Priority | Status |
| --- | --- | --- | --- | --- |
| US-01 | As a supervisor, I want to upload an audio call and get it transcribed automatically | Sprint: Sprint 1 | Must Have | Done |
| US-02 | As a QA analyst, I want to see 10 quality metrics scored per call | Sprint: Sprint 2 | Must Have | Done |
| US-03 | As a manager, I want to view each agent's performance dashboard | Sprint: Sprint 3 | Must Have | Done |
| US-04 | As a team lead, I want to process 500 calls in one batch upload | Sprint: Sprint 4 | Must Have | Done |
| US-05 | As a compliance officer, I want calls automatically checked against policy | Sprint: Sprint 4 | Should Have | Done |
| US-06 | As an admin, I want critical issues to trigger automatic alerts | Sprint: Sprint 4 | Should Have | Done |
| US-07 | As a user, I want a dark, modern UI that is easy to navigate | Sprint: Sprint 5 | Should Have | Done |
| US-08 | As a user, I want a chatbot to answer my questions about the platform | Sprint: Sprint 5 | Should Have | Done |
| US-09 | As an admin, I want to delete outdated policy documents | Sprint: Sprint 6 | Could Have | Done |
| US-10 | As a developer, I want real-time transcription with <10s latency | Sprint: Future | Won't Have | Planned |
| US-11 | As a manager, I want telephony integration with call center software | Sprint: Future | Won't Have | Planned |

# 3. Sprint Backlogs

## 3.1 Sprint 1 (Feb 17-21)

| Attribute | Details |  |
| --- | --- | --- |
| Sprint Goal | Core transcription pipeline | Velocity: 22 pts |
| User Stories | Project setup & environment | Done ✓ |
| 2 | Audio upload endpoint (POST /api/upload) | Done ✓ |
| 3 | Deepgram nova-2 integration | Done ✓ |
| 4 | Speaker diarization (Agent/Customer) | Done ✓ |
| 5 | Basic frontend HTML shell | Done ✓ |

## 3.2 Sprint 2 (Feb 22-26)

| Attribute | Details |  |
| --- | --- | --- |
| Sprint Goal | LLM quality scoring | Velocity: 26 pts |
| User Stories | OpenRouter API integration | Done ✓ |
| 2 | 10 quality metrics prompt engineering | Done ✓ |
| 3 | Chat log (.txt) processing | Done ✓ |
| 4 | Sentiment analysis module | Done ✓ |
| 5 | F1 score calculation | Done ✓ |

## 3.3 Sprint 3 (Feb 27 - Mar 4)

| Attribute | Details |  |
| --- | --- | --- |
| Sprint Goal | Interactive frontend dashboard | Velocity: 30 pts |
| User Stories | Chart.js visualizations (radar, bar, gauge) | Done ✓ |
| 2 | Agent dashboard & agent cards | Done ✓ |
| 3 | Agent detail page with trends | Done ✓ |
| 4 | History localStorage system | Done ✓ |
| 5 | Export functionality (CSV/JSON/ZIP) | Done ✓ |

## 3.4 Sprint 4 (Mar 5-12)

| Attribute | Details |  |
| --- | --- | --- |
| Sprint Goal | Backend features & integrations | Velocity: 34 pts |
| User Stories | Batch processing (up to 500 files) | Done ✓ |
| 2 | Policy RAG (TF-IDF indexing + search) | Done ✓ |
| 3 | Alert engine (6 alert types) | Done ✓ |
| 4 | Supabase PostgreSQL integration | Done ✓ |
| 5 | Email/Slack dual-channel notifications | Done ✓ |

## 3.5 Sprint 5 (Mar 13-20)

| Attribute | Details |  |
| --- | --- | --- |
| Sprint Goal | UI redesign & advanced features | Velocity: 32 pts |
| User Stories | Dark theme (navy/teal/purple) | Done ✓ |
| 2 | Glassmorphism & aurora backgrounds | Done ✓ |
| 3 | 3D CSS transforms & score orb | Done ✓ |
| 4 | Mistral chatbot widget | Done ✓ |
| 5 | Status header dashboard | Done ✓ |

## 3.6 Sprint 6 (Mar 21-26)

| Attribute | Details |  |
| --- | --- | --- |
| Sprint Goal | Bug fixes, docs & deployment | Velocity: 20 pts |
| User Stories | Fix duplicate navbar bug | Done ✓ |
| 2 | Fix transcription errors | Done ✓ |
| 3 | Policy delete feature | Done ✓ |
| 4 | Comprehensive documentation | Done ✓ |
| 5 | Vercel production deployment | Done ✓ |

# 4. Daily Standup Log

Daily standup entries from Feb 17 to Mar 26, 2026. Format: What I did yesterday | What I will do today | Blockers

| Date | Sprint | Done Yesterday | Doing Today | Blockers |
| --- | --- | --- | --- | --- |
| Feb 17, Mon | S1 | Project setup, created Flask boilerplate, configured .env for API keys | Deepgram SDK integration, file upload endpoint /api/upload | None |
| Feb 18, Tue | S1 | Basic /api/upload working for audio files, Deepgram transcription successful | Speaker diarization implementation, Agent/Customer label logic | Deepgram nova-2 returns empty utterances for short files — workaround: word-level fallback |
| Feb 19, Wed | S1 | Speaker diarization working, first-to-speak=agent heuristic implemented | Transcript formatter, timestamp handling | None |
| Feb 20, Thu | S1 | Transcript formatter complete, basic frontend HTML/CSS | Upload zone drag-and-drop, file info display | None |
| Feb 21, Fri | S1 | Sprint 1 complete — basic upload + transcription working end-to-end | Sprint 1 review, Sprint 2 planning | None — sprint 1 goals met |
| Feb 22, Sat | S2 | OpenRouter API integration with Claude 3 Haiku model | 10-metric quality scoring prompt engineering | JSON parsing from LLM responses — added robust fallback parser |
| Feb 24, Mon | S2 | 10 quality metrics working: Empathy, Communication, Resolution, Compliance, F1 | Sentiment analysis module, alert engine skeleton | None |
| Feb 25, Tue | S2 | Chat log (.txt) processor implemented, speaker mapping logic | F1 score calculation formula, metric validation/clamping | None |
| Feb 26, Wed | S2 | Sprint 2 complete — full LLM scoring pipeline end-to-end | Sprint 2 review, Sprint 3 planning | None — all metrics working with clamping 1-10 |
| Feb 27, Thu | S3 | Chart.js integration — radar chart for core metrics | Bar chart for agent performance, F1 gauge chart | Chart.js canvas sizing on mobile — fixed with responsive:true |
| Feb 28, Fri | S3 | All three charts working: radar, bar, gauge | Agent cards UI, agent stats aggregation API | None |
| Mar 01, Sat | S3 | Agent dashboard MVP — cards with avg score, calls, alert count | Agent detail page with trend chart, call history table | None |
| Mar 03, Mon | S3 | Agent detail page complete with score trend and metric breakdown | History localStorage system, pagination | None |
| Mar 04, Tue | S3 | History tab with search, pagination, localStorage persistence | Sprint 3 review, Sprint 4 planning | None — frontend dashboard complete |
| Mar 05, Wed | S4 | Batch processing endpoint /api/upload/async with job queue | Job polling mechanism, progress tracking | Thread safety for concurrent batch jobs — used threading.Lock |
| Mar 06, Thu | S4 | Batch processing working — 50 files tested successfully | Policy RAG engine — TF-IDF document indexing | None |
| Mar 07, Fri | S4 | Policy document indexing and TF-IDF search working | Per-call policy violation checking integration | None |
| Mar 08, Sat | S4 | Policy compliance checking on every call — violations stored in DB | Alert engine — auto-flag escalation, profanity, low scores | None |
| Mar 10, Mon | S4 | Alert engine complete — 6 alert types, severity levels, dismissal | Supabase PostgreSQL integration as cloud DB fallback | Special chars in Supabase password needed URL encoding — fixed |
| Mar 11, Tue | S4 | Supabase integration working — auto-detects based on env vars | Email/Slack notification system for critical alerts | None |
| Mar 12, Wed | S4 | Notification system complete (dual-channel: agent + system) | Sprint 4 review, Sprint 5 planning | None — all backend features complete |
| Mar 13, Thu | S5 | Dark theme CSS redesign started — navy/teal/purple palette | Glassmorphism cards, aurora gradient background | backdrop-filter not supported on old Safari — added webkit prefix |
| Mar 14, Fri | S5 | Full dark theme deployed — topbar, sidebar, cards all updated | 3D CSS transforms on agent cards and metric cards | None |
| Mar 15, Sat | S5 | 3D card hover effects with perspective() and rotateX() | 3D score orb, sidebar canvas animation | None |
| Mar 17, Mon | S5 | 3D score orb and canvas animation complete | Mistral chatbot widget — floating bottom-right, tap-to-expand | None |
| Mar 18, Tue | S5 | Chatbot UI complete — typing indicator, history, suggestions | /api/chatbot backend with platform knowledge system prompt | OpenRouter rate limits on free tier — added error handling |
| Mar 19, Wed | S5 | Chatbot fully working end-to-end with Mistral 7B | Status header redesign — API Health / Queue / Sentiment pills | None |
| Mar 20, Thu | S5 | Status header on all tabs complete, score orb with avg score | Sprint 5 review, Sprint 6 planning | None — all UI features complete |
| Mar 21, Fri | S6 | Two-navbar bug identified (sidebar nav + topbar duplicated) | Remove sidebar nav buttons, fix duplicate navigation | None |
| Mar 22, Sat | S6 | Navbar bug fixed — single topbar navigation only | Transcription improvement: utt_split param, language:en-US | None |
| Mar 23, Mon | S6 | agentAlertsList null innerHTML bug fixed, trErrorBanner added | Policy document delete endpoint (DELETE /api/policy/<id>) | None |
| Mar 24, Tue | S6 | Policy delete feature complete with confirmation dialog | Documentation: E2E doc, Agile doc, MIT License, PPT | None |
| Mar 25, Wed | S6 | All documentation created — E2E, Agile, PPT, License | Final deployment checks, Vercel environment variables | None |
| Mar 26, Thu | S6 | Project COMPLETE — deployed to Vercel, all features tested | Presentation and live demo | None — project delivered on time |

# 5. Sprint Retrospectives

## 5.1 Sprint 1 Retrospective

| Start Doing: Better error logging from the beginning | Stop Doing: Testing manually without structured test cases | Continue Doing: Daily written standup logs to track progress |
| --- | --- | --- |

## 5.2 Sprint 2 Retrospective

| Start Doing: Prompt versioning for LLM scoring prompts | Stop Doing: Hardcoding model names — moved to env var | Continue Doing: Incremental commits for each feature |
| --- | --- | --- |

## 5.3 Sprint 3 Retrospective

| Start Doing: Mobile-first CSS development | Stop Doing: Chart sizing hacks — used proper responsive options | Continue Doing: Testing on Chrome + Firefox each sprint |
| --- | --- | --- |

## 5.4 Sprint 4 Retrospective

| Start Doing: Database schema versioning / migrations | Stop Doing: Processing synchronously — added async job queue | Continue Doing: Keeping UI and API changes separate |
| --- | --- | --- |

## 5.5 Sprint 5 Retrospective

| Start Doing: CSS variable consistency across all components | Stop Doing: Overriding styles with inline !important everywhere | Continue Doing: Performance testing after each major CSS change |
| --- | --- | --- |

## 5.6 Sprint 6 Retrospective

| Start Doing: Writing docs alongside code (not after) | Stop Doing: Leaving bug fixes to the last sprint | Continue Doing: Checking Vercel logs after each deployment |
| --- | --- | --- |

# 6. Velocity & Metrics

| Sprint 1 | Sprint 2 | Sprint 3 | Sprint 4 | Sprint 5 | Sprint 6 |
| --- | --- | --- | --- | --- | --- |
| 22 pts | 26 pts | 30 pts | 34 pts | 32 pts | 20 pts |
| 5 stories | 5 stories | 5 stories | 5 stories | 5 stories | 5 stories |

Total: 164 story points · 30 user stories · 6 sprints · 1 developer · 6 weeks

Criterion QA v1.0.0 — Agile Documentation — © 2026 Rameshwar Pawar — MIT License